CAMPAIGN 1 — ORGANIZATIONS, PEOPLE, AND WORK

Campaign status: Planned

Campaign owner: Gibson

Portfolio role: Master-data and relationship foundation

Primary dependency position: Requires Campaign 0 identity and vocabulary standards; enables most later operational workflows

1. CAMPAIGN OBJECTIVE

Establish the organizational, workforce, SEG-membership, task, and contractor structures required to connect HSE records to the people and work they actually represent.

The Campaign creates the people-and-work spine of OLUSO. After completion, the application should be able to answer who is involved, who owns the work, which organization a person belongs to, what work is performed, which SEG represents the exposure context, and how those relationships change over time.

This is not an HR information system. It is an HSE operational context model.

2. OPERATIONAL PROBLEM

Many HSE records become weak when people and work are stored only as free-text names or implied through high-level process records.

Without a structured people-and-work model, OLUSO cannot reliably answer questions such as:

• Who currently belongs to this SEG?

• Who belonged to the SEG when a historical sample was collected?

• Who owns this corrective action or compliance obligation?

• Which contractor company employs the workers performing this activity?

• What specific task was being performed when an incident or exposure occurred?

• Which workers require training because of the task they perform?

• Which process contains the task, and where is the task performed?

• Which people, organizations, SEGs, chemicals, equipment, hazards, and controls are connected to the same work activity?

Free-text ownership and names also create migration problems. A person may change names, job titles, departments, sites, or employers while historical HSE records must continue to identify the correct individual and the context that existed at the time.

3. TARGET OPERATIONAL OUTCOME

At Campaign completion, OLUSO should support a coherent chain:

Organization → Person → Employment or affiliation context → SEG Membership → Task / Work Activity → Process → Location

The chain should connect downstream to:

• Training.

• Exposure assessment and monitoring.

• Incidents and investigations.

• Inspections and audits.

• MOC and PSSR.

• Corrective-action ownership.

• Compliance ownership.

• Contractor readiness.

• Program applicability.

A user should be able to open a Person, Organization, SEG, Process, or Task and understand the important HSE relationships attached to that record.

4. SCOPE

Stage 1.1 — Organizations

Phase 1.1.1 — Organization Register

Create a structured Organization entity for internal and external organizations relevant to HSE work.

Initial organization types should support:

• ADAMA organizational entities where useful.

• Contractor companies.

• Temporary staffing agencies.

• Laboratories.

• Waste vendors.

• Service vendors.

• Regulatory or external agencies when operationally useful.

• Other external organizations with a documented type.

Core fields should include:

• Internal ID.

• Business identifier where required.

• Name.

• Organization type.

• Active/archive status.

• Primary contacts or linked People.

• Sites served or related locations where appropriate.

• Notes and evidence/reference fields where needed.

Stage 1.2 — People

Phase 1.2.1 — Worker and Contact Register

Create a Person entity capable of representing employees, contractors, temporary workers, responsible persons, inspectors, investigators, owners, and other HSE-relevant contacts.

Core fields should include:

• Internal ID.

• Business or employee identifier where appropriate.

• Name.

• Organization.

• Job title.

• Department.

• Supervisor or manager relationship where useful.

• Primary site.

• Employment or affiliation type.

• Active/archive status.

• Contact details appropriate to the HSE use case.

The Person entity must not become a general HR profile. Data should be limited to what OLUSO needs for HSE operations, ownership, participation, training, exposure context, and administrative program tracking.

Phase 1.2.2 — Replace Free-Text Ownership

Migrate important owner and participant fields from free-text names to Person and Organization relationships where practical.

Priority targets include:

• Corrective-action owners.

• Compliance-item owners.

• Inspectors.

• Incident participants.

• Investigators.

• Verifiers.

• PSSR reviewers.

• MOC requestors and approvers.

• Training participants and instructors where modeled internally.

The migration must preserve existing text where a person cannot yet be matched. Unmatched legacy values should not be silently discarded.

Stage 1.3 — SEG Membership

Phase 1.3.1 — Effective-Dated SEG Membership

Create a historical relationship between People and SEGs.

Core fields:

• Person ID.

• SEG ID.

• Effective-from date.

• Effective-to date.

• Basis or rationale.

• Notes.

• Lifecycle status where needed.

The relationship must support both current membership and historical questions.

Expected questions:

• Who is currently in this SEG?

• Which SEG memberships did this person have over time?

• Who was represented by this SEG on a past sampling date?

• Did a worker move between groups after an exposure assessment?

Stage 1.4 — Tasks and Work Activities

Phase 1.4.1 — Task Register

Create Task or Work Activity as a distinct entity connected to Process.

A Process is a broader operational system. A Task is a specific unit of work performed within or in support of that Process.

Example:

Process: Cardboard Baling

Tasks: Baler Loading, Bale Extraction, Jam Clearing, Cleaning, Maintenance

Example:

Process: WDG Production

Tasks: Raw Material Charging, Bag Dumping, Milling, Granulation, Packaging, Equipment Cleaning

Core Task relationships should support:

• Process.

• Location.

• SEGs.

• People where direct assignment is appropriate.

• Chemicals.

• Exposure Agents.

• Equipment.

• Hazards.

• Controls.

• PPE.

• Training requirements.

• Incidents.

• Exposure assessments.

• PSSRs and change reviews.

The Task model must be designed for relationship growth without becoming an unstructured catch-all record.

Stage 1.5 — Contractor Operations

Phase 1.5.1 — Contractor Workforce and Work Scope

Connect contractor Organizations, contractor People, active work scopes, Locations, Tasks, Training, Incidents, permits, and Findings.

The first objective is not a full contractor-management platform. It is the ability to understand contractor HSE context.

A contractor company workspace should eventually show:

• Active or known personnel.

• Sites and locations served.

• Work activities.

• Training and readiness status.

• Incidents and near misses.

• Findings and corrective actions.

• Relevant permits or authorizations where modeled.

5. OUT OF SCOPE

The following are not Campaign 1 objectives:

• Payroll.

• Benefits.

• Performance management.

• Timekeeping.

• Full HR records.

• Detailed medical information.

• Full contractor procurement or vendor qualification.

• Background checks.

• Workforce scheduling.

• Automatic identity synchronization with enterprise HR systems.

• Full organizational chart management beyond useful HSE context.

OLUSO may store administrative attributes needed to support HSE workflows, but it should avoid becoming the authoritative system for general employment administration.

6. CAMPAIGN PRINCIPLES

People are entities, not strings.

Important ownership, participation, exposure, training, and approval relationships should reference stable Person records rather than copied names.

Organizations are reusable master data.

Contractor companies, laboratories, waste vendors, and other external entities should not be recreated independently in each module.

Historical relationships must remain historical.

SEG membership and other time-dependent affiliations should preserve effective dates when the past context matters.

Tasks represent work at the level where risk occurs.

Processes remain useful, but task-level context is required for exposure assessment, incidents, training, JHA-style thinking, and PSSR review.

HSE scope must stay bounded.

The system should capture enough workforce context to support HSE decisions without accumulating unrelated HR data.

7. REQUIRED ARCHITECTURE DECISIONS

The following decisions require explicit definition:

• Person identifier strategy.

• Organization identifier strategy.

• Whether one Person can be linked to multiple Organizations over time.

• Whether employment/affiliation history is modeled directly or initially through current organization plus historical HSE relationships.

• Supervisor relationship behavior.

• Department modeling approach.

• SEG membership overlap rules.

• Whether one person may belong to multiple SEGs simultaneously.

• Task-to-Process cardinality.

• Whether Tasks may occur in multiple Locations.

• Whether Task-to-SEG linkage is direct, derived, or both.

• How unmatched legacy owner names are preserved during migration.

• Privacy boundaries for contact and administrative worker data.

Long-lived decisions should be recorded as ADRs.

8. DEPENDENCIES

Required upstream capabilities:

• Campaign 0 stable identity rules.

• Campaign 0 controlled vocabulary conventions.

• Existing Locations, Processes, SEGs, Chemicals, Equipment, Hazards, and Controls.

• Existing archive/restore behavior.

• Existing persistence migration framework.

Important downstream dependencies:

Campaign 2 depends on People and Tasks for:

• Inspectors.

• Participants.

• Incident persons involved.

• Investigation ownership.

• Task-specific incident context.

Campaign 3 depends on People, SEG Membership, and Tasks for:

• Sampled person.

• Historical SEG representation.

• Exposure-assessment context.

• Program applicability.

• Medical-surveillance administrative tracking.

Campaign 4 depends on People, Organizations, SEGs, and Tasks for:

• Training applicability.

• Completion records.

• Contractor training.

Campaign 5 depends on People and Tasks for:

• Requestors, reviewers, approvers, and affected work activities.

Campaign 6 depends on People and Organizations for:

• Responsible owners.

• Vendors.

• Laboratories.

• Waste transporters and destinations where modeled.

9. DATA AND RELATIONSHIP STANDARD

Person records should support stable identity independent of display-name changes.

Organization records should support one reusable identity across multiple modules.

SEG Membership should be a first-class relationship record rather than an array of names stored inside the SEG.

Tasks should be first-class records, not free-text fields duplicated across incident, exposure, training, and PSSR modules.

Where current data exists only as text:

• Preserve the original value.

• Attempt deliberate mapping.

• Mark unresolved values for review.

• Do not invent a person or organization match based solely on a similar name.

10. STAGE EXIT CONDITIONS

Stage 1.1 — Organizations exits when:

• Organization records can be created, edited, archived, restored, searched, and exported.

• Organization type is controlled.

• Duplicate-prevention behavior is defined.

• Other modules can reference an Organization by ID.

Stage 1.2 — People exits when:

• Person records can be created, edited, archived, restored, searched, and exported.

• A Person can be connected to an Organization and primary operational context.

• Priority free-text ownership fields can use Person relationships.

• Legacy unmatched ownership values remain traceable.

Stage 1.3 — SEG Membership exits when:

• Current and historical membership can be represented.

• Effective-date validation prevents invalid intervals.

• Current membership views are available.

• Historical membership can support a past-date question.

Stage 1.4 — Tasks and Work Activities exits when:

• Tasks can be created under or linked to Processes.

• Tasks can connect to required HSE master data.

• Task identity is stable across rename.

• Dependent workflows can reference Task IDs.

Stage 1.5 — Contractor Operations exits when:

• Contractor Organizations and People can be reviewed together.

• Contractor work scope can be connected to Site, Location, Process, or Task context.

• Contractor training and event relationships can be added by downstream Campaigns without redesigning contractor identity.

11. SUCCESS MEASURES

Operational measures:

• A user can identify the current owner of an action or obligation from a structured Person relationship.

• A user can open a SEG and see current members.

• A user can answer who was in a SEG on a historical date when effective-dated data exists.

• A user can open a Process and see its Tasks.

• A user can open a contractor Organization and see associated HSE context.

Data-quality measures:

• No new priority owner fields require uncontrolled free-text names.

• No duplicate Person or Organization identities are created through normal workflows without warning or explicit override where allowed.

• SEG Membership intervals are valid.

• Task references use stable IDs.

Migration measures:

• People, Organizations, SEG Memberships, and Tasks export with stable identifiers and relationship keys.

• Historical SEG Membership dates are preserved.

• Legacy unmatched ownership values are retained for later reconciliation.

12. OPERATIONAL ACCEPTANCE SCENARIOS

Scenario A — Current SEG membership

Open a SEG and identify all current members. Open one member and confirm the SEG relationship is visible from the Person side.

Scenario B — Historical SEG membership

Set a prior SEG membership end date and a new membership start date. Confirm a past-date query or record context can still identify the former membership.

Scenario C — Task context

Open Cardboard Baling and review Baler Loading and Bale Extraction as distinct Tasks. Confirm each Task can have different hazards, controls, equipment, or training implications.

Scenario D — Action ownership

Assign a corrective action to a Person. Change the Person's display name or job title. Confirm the action still points to the same person.

Scenario E — Contractor context

Open a contractor Organization and review associated People and known work scope. Confirm downstream training or incident records can use the same stable identities.

13. MAJOR RISKS

CRITICAL — Person data expands into uncontrolled sensitive information

A loosely bounded People module can accumulate medical, disciplinary, or private HR data.

Mitigation:

Define an explicit HSE data boundary. Store only information required for operational HSE use. Keep medical surveillance administrative rather than clinical.

HIGH — Duplicate person identities

Small spelling differences can create duplicate workers and break training, exposure, and incident history.

Mitigation:

Use stable identifiers where available, duplicate warnings, and deliberate merge or reconciliation workflows before large-scale import.

HIGH — Free-text ownership migration loses provenance

Replacing text with relationships may discard original values or assign the wrong person.

Mitigation:

Preserve legacy text, migrate only when the match is defensible, and flag unresolved values.

HIGH — SEG membership treated as static

Overwriting membership destroys historical exposure context.

Mitigation:

Use effective-dated relationship records.

HIGH — Task model becomes too broad or too granular

Tasks that are too broad fail to add value. Tasks that are excessively granular become unmaintainable.

Mitigation:

Define Tasks around meaningful differences in work, hazard, exposure, control, training, or operational execution.

MEDIUM — Contractor scope grows into procurement

Contractor HSE context may be confused with vendor-management functions.

Mitigation:

Limit Campaign 1 to organizations, people, work scope, and HSE relationships.

14. SEQUENCING RULES

Recommended sequence:

1. Phase 1.1.1 — Organization Register.

2. Phase 1.2.1 — Person Register.

3. Phase 1.2.2 — Replace priority free-text ownership.

4. Phase 1.3.1 — Effective-Dated SEG Membership.

5. Phase 1.4.1 — Task Register.

6. Phase 1.5.1 — Contractor Workforce and Work Scope.

People should not be used as the new owner relationship until identity and archive behavior are tested.

SEG Membership should not be implemented as a simple Person array on the SEG if historical membership is a requirement.

Task relationships should be introduced before task-specific exposure, training, incident, or PSSR workflows become mature.

15. CAMPAIGN EXIT CONDITION

Campaign 1 is complete when OLUSO can represent reusable Organizations, stable People, effective-dated SEG Membership, and distinct Tasks/Work Activities, and when those entities can be referenced by downstream HSE workflows without reverting to copied names or free-text task descriptions.

The final verification must demonstrate that:

• Person and Organization identities remain stable through rename and archive.

• Priority ownership relationships use stable IDs.

• Legacy unmatched text is not silently lost.

• Current and historical SEG membership can be represented.

• Processes can contain meaningful Task records.

• Contractor organizations and workers can be connected to operational context.

• Exports preserve identity, relationship keys, and effective dates.

• No unresolved Critical or High Campaign defect remains.

16. CAMPAIGN HANDOFF

Campaign 1 provides the workforce and work context required by Campaigns 2 through 6.

The principal handoff artifacts are:

• Organization entity contract.

• Person entity contract.

• Ownership relationship standard.

• SEG Membership historical model.

• Task entity contract.

• Contractor identity and workforce context.

Later Campaigns should consume these entities rather than creating parallel owner, participant, worker, employer, or task fields unless a documented exception is required.