CAMPAIGN 3 — INDUSTRIAL HYGIENE AND OCCUPATIONAL HEALTH

Campaign status: Planned

Campaign owner: Gibson

Portfolio role: Exposure-assessment, monitoring, control-assurance, and occupational-health program layer

Primary dependency position: Requires People, SEG Membership, Tasks, Chemicals, Hazards, Controls, and Campaign 2 action linkage; enables mature training, medical-surveillance administration, and exposure-driven decision support

1. CAMPAIGN OBJECTIVE

Build a coherent industrial hygiene and occupational-health information system that connects workers and SEGs to Tasks, Processes, Locations, Exposure Agents, exposure limits, controls, monitoring, exposure determinations, HSE programs, and required follow-up.

The Campaign must move OLUSO beyond a sample log. Sampling data is evidence within an exposure-assessment process, not the process itself.

The intended operating chain is:

Person / SEG → Task → Process → Location → Exposure Agent → Controls → Exposure Assessment → Sampling Campaign → Samples → Interpretation → Exposure Determination → Program Applicability / Actions / Review

2. OPERATIONAL PROBLEM

The current OLUSO backbone includes SEGs and exposure-monitoring records, but those records are insufficient by themselves to manage an industrial hygiene program.

Without a broader assessment architecture, OLUSO cannot reliably answer:

• Why was this sample collected?

• Which SEG, worker, Task, and exposure scenario did it represent?

• Which agent was being evaluated?

• Which exposure limit or limits were considered?

• What controls were present?

• What historical data was reviewed before sampling?

• What conclusion was reached after the results?

• Does the result apply to one worker, one Task, one SEG, or a broader process?

• What follow-up is required?

• Which workers or SEGs belong in a required HSE program?

• Has a control merely been installed, or has its effectiveness been verified?

Chemical-centric modeling also fails for nonchemical exposures such as noise, heat, vibration, biological agents, radiation, and ergonomic stressors.

3. TARGET OPERATIONAL OUTCOME

At Campaign completion, OLUSO should support an end-to-end exposure-assessment workflow.

A user should be able to open an Exposure Assessment and understand:

• Who or what group is being assessed.

• What Task and Process create the exposure opportunity.

• Where the work occurs.

• Which Exposure Agent is involved.

• Which routes and exposure conditions matter.

• Which controls are present.

• Which limits or criteria are applicable.

• Whether quantitative monitoring is required.

• What monitoring was performed.

• How results were interpreted.

• What exposure determination was reached.

• What program applicability, control verification, or corrective action follows.

A user should also be able to open a Person, SEG, Task, Agent, Chemical, or Process and retrieve relevant exposure-assessment and monitoring history.

4. SCOPE

Stage 3.1 — Exposure Agents and Limits

Phase 3.1.1 — Exposure Agent Register

Create a reusable Exposure Agent entity that supports more than chemical products.

Initial agent categories should support:

• Chemical agent.

• Noise.

• Heat.

• Vibration.

• Biological agent.

• Ionizing or non-ionizing radiation where needed.

• Ergonomic stressor.

• Other physical or occupational agent with controlled classification.

Chemical products may be linked to one or more chemical Exposure Agents. The Chemical register remains the product/material inventory; Exposure Agent represents the occupational hazard being assessed.

Core fields should include:

• Internal ID.

• Business identifier where useful.

• Name.

• Agent category.

• Chemical or substance relationships where applicable.

• Notes and reference information.

• Lifecycle status.

Phase 3.1.2 — Exposure Limit Library

Create a normalized library that allows one Exposure Agent to have multiple limits and criteria over time.

Supported attributes should include:

• Agent.

• Authority or source.

• Limit type.

• Value.

• Unit.

• Averaging period.

• Skin notation or other important notation.

• Effective date.

• Superseded date or status.

• Source/reference.

Example authorities and types may include:

• OSHA PEL.

• ACGIH TLV-TWA.

• ACGIH STEL.

• NIOSH REL.

• Company OEL.

• Ceiling.

• TWA.

• STEL.

• Other documented internal or external criterion.

The system should preserve multiple applicable standards rather than overwriting one chemical-level limit.

Stage 3.2 — Exposure Assessment

Phase 3.2.1 — Qualitative Exposure Assessment

Create the assessment record that captures professional reasoning before or alongside quantitative monitoring.

Core fields should support:

• Assessment identifier.

• SEG.

• Person where individual context is required.

• Task.

• Process.

• Location.

• Exposure Agent.

• Exposure routes.

• Frequency.

• Duration.

• Exposure scenario description.

• Existing controls.

• Historical data reviewed.

• Qualitative exposure rating.

• Monitoring required decision.

• Monitoring strategy or rationale.

• Assessor.

• Assessment date.

• Review date.

• Confidence.

• Notes and evidence references.

Phase 3.2.2 — Exposure Determination Lifecycle

Create a durable conclusion layer distinct from raw monitoring results.

Initial determination states may include:

• Acceptable.

• Uncertain.

• Monitoring Required.

• Controlled With Conditions.

• Unacceptable.

• Not Yet Determined.

• Other controlled state where justified.

The determination should preserve:

• Basis.

• Applicable exposure data.

• Applicable limits or criteria.

• Confidence.

• Required controls.

• Required actions.

• Program implications.

• Review date.

• Status history where the determination changes.

Stage 3.3 — Sampling Campaigns and Monitoring

Phase 3.3.1 — Sampling Campaign

Create a parent record that explains the objective and strategy of a group of monitoring records.

Core fields should include:

• Campaign identifier.

• Title.

• Objective.

• Exposure Assessment relationship.

• Agents.

• SEGs.

• Persons where planned.

• Tasks.

• Locations.

• Sampling strategy.

• Methods.

• Laboratory.

• Sampling equipment.

• Planned and actual dates.

• Status.

• Interpretation summary.

• Evidence references.

Phase 3.3.2 — Sample Records

Expand the current exposure-monitoring model into traceable sample records.

Sample records should support:

• Sample reference.

• Sampling Campaign.

• Personal or area sample type.

• Sampled Person where applicable.

• SEG represented.

• Task.

• Process.

• Location.

• Exposure Agent.

• Chemical relationship where relevant.

• Sampling date and time.

• Duration.

• Method.

• Result.

• Unit.

• Applicable exposure-limit relationships.

• Evidence and laboratory report reference.

• Result status.

• Interpretation.

Phase 3.3.3 — Campaign Interpretation

Summarize the campaign evidence into a durable professional interpretation.

The interpretation should connect sample results back to:

• Exposure Assessment.

• Exposure Determination.

• Controls.

• Required resampling.

• Program applicability.

• Corrective Actions.

Stage 3.4 — Control Assurance

Phase 3.4.1 — Control Verification

Create a record of whether a control is performing as expected.

Core fields should support:

• Control.

• Verification date.

• Verification method.

• Expected condition or performance.

• Actual condition or performance.

• Effective status.

• Verifier.

• Evidence.

• Deficiency.

• Linked Finding or Corrective Action.

• Next verification date where applicable.

Examples may include:

• LEV smoke test.

• Ventilation measurement.

• Interlock test.

• Enclosure inspection.

• Respiratory-protection program verification activity.

Stage 3.5 — HSE Program Applicability and Occupational-Health Administration

Phase 3.5.1 — HSE Program Register

Create a reusable program entity.

Examples:

• Respiratory Protection.

• Hearing Conservation.

• Hazard Communication.

• Medical Surveillance.

• Confined Space.

• Lockout/Tagout.

• Other program with documented applicability rules.

Phase 3.5.2 — Program Applicability

Create a relationship that explains why a Person, SEG, Task, Exposure Agent, or other operational context falls within a program.

Core fields should include:

• Program.

• Person, SEG, Task, or other applicability target.

• Applicability basis.

• Effective-from date.

• Effective-to date.

• Status.

• Evidence or reference.

Phase 3.5.3 — Medical-Surveillance Administrative Tracking

Track only the administrative status needed to know whether required surveillance is due, complete, current, or restricted.

Core fields may include:

• Person.

• Program or requirement.

• Applicability basis.

• Required examination or evaluation type.

• Due date.

• Completed date.

• Provider.

• Clearance status.

• Restrictions summary when operationally necessary.

• Next due date.

The Campaign explicitly excludes detailed diagnoses, clinical notes, test results that are not required for HSE administration, and electronic medical-record functionality.

5. OUT OF SCOPE

The following are not Campaign 3 objectives:

• Electronic medical records.

• Diagnosis management.

• Detailed clinical test-result storage unless a later approved requirement defines the privacy and security model.

• Automatic laboratory integrations in the first implementation.

• Advanced IH statistics or Bayesian decision analysis.

• Instrument calibration-management platform.

• Full chain-of-custody system.

• Real-time sensor telemetry.

• Automated professional exposure determinations.

• Regulatory interpretation engine.

The Campaign should preserve enough structure for advanced capabilities later without requiring them now.

6. CAMPAIGN PRINCIPLES

A sample is evidence, not an assessment.

Monitoring records should have a reason, context, interpretation, and conclusion.

Exposure is agent-based, not only chemical-product-based.

Noise, heat, vibration, and other agents require first-class representation.

SEGs and Tasks anchor exposure context.

The system should connect monitoring and assessment to the work being represented.

Multiple limits may apply.

The system should not force one definitive limit into one chemical field.

Controls require assurance.

A control record should be distinguishable from evidence that the control works.

Occupational-health data should be minimized.

Track administrative requirements and clearance status, not clinical records.

Professional judgment remains explicit.

OLUSO supports reasoning and evidence; it does not replace competent IH or medical judgment.

7. REQUIRED ARCHITECTURE DECISIONS

The following decisions require explicit definition:

• Exposure Agent taxonomy.

• Chemical-to-Agent relationship model.

• Exposure Limit versioning and supersession behavior.

• Unit and averaging-period representation.

• Exposure route vocabulary.

• Qualitative exposure-rating method.

• Exposure Determination state model.

• Whether determinations are versioned records or lifecycle changes on one record.

• Sampling Campaign-to-Assessment cardinality.

• Sample representation for personal versus area monitoring.

• Multiple applicable-limit evaluation behavior.

• Control Verification relationship and effective-status model.

• Program Applicability target model.

• Privacy boundary for medical-surveillance administrative data.

8. DEPENDENCIES

Required upstream capabilities:

• Campaign 0 stable identity, controlled vocabularies, and relationship integrity.

• Campaign 1 People.

• Campaign 1 effective-dated SEG Membership.

• Campaign 1 Tasks.

• Existing Processes, Locations, Chemicals, Hazards, Controls, and SEGs.

• Campaign 2 Corrective Action universal source linkage.

Useful downstream integrations:

Campaign 4 consumes Program Applicability, People, SEGs, Tasks, and exposure context to determine training requirements.

Campaign 5 may require IH review during MOC and PSSR.

Campaign 6 may use Exposure Agents or monitoring patterns for environmental source context where appropriate, but environmental and occupational exposure records remain distinct.

9. DATA AND RELATIONSHIP STANDARD

Exposure Agent identity must remain stable independent of display-name changes.

Exposure Limits should be separate records with source, type, value, unit, averaging period, and effective status.

Exposure Assessment should reference structured SEG, Task, Process, Location, Agent, and Control records.

Sampling Campaigns should group Samples.

Samples should not duplicate Campaign objective and strategy fields unnecessarily.

Exposure Determinations should remain traceable to the evidence and assessment basis that supported them.

Historical SEG Membership must be preserved when evaluating who was represented at a past date.

Medical-surveillance administrative records should avoid storing unnecessary sensitive clinical detail.

10. STAGE EXIT CONDITIONS

Stage 3.1 exits when:

• Exposure Agents can represent chemical and nonchemical hazards.

• Chemicals can relate to relevant Exposure Agents.

• Multiple Exposure Limits can be stored per Agent.

• Limits preserve source, units, averaging period, and effective status.

Stage 3.2 exits when:

• Qualitative Exposure Assessments can be created with structured work and exposure context.

• Monitoring-need decisions are explicit.

• Exposure Determinations can be recorded with basis, confidence, and required follow-up.

Stage 3.3 exits when:

• Sampling Campaigns explain why monitoring was performed.

• Samples can be linked to Campaign, Person/SEG, Task, Agent, method, result, and limits.

• Campaign interpretation can update or support an Exposure Determination.

Stage 3.4 exits when:

• Controls can have verification history.

• Ineffective or deficient controls can generate Findings or Actions.

Stage 3.5 exits when:

• HSE Programs can be registered.

• Applicability can be assigned with a documented basis and effective dates.

• Medical-surveillance administrative status can be tracked without storing a clinical chart.

11. SUCCESS MEASURES

Operational measures:

• A user can open an Exposure Assessment and trace the reasoning from work context through evidence and determination.

• A user can identify why a sample was collected and what it represents.

• A user can see which Exposure Limits were considered.

• A user can identify controls and their verification history.

• A user can see which Persons or SEGs have program applicability and why.

Data-quality measures:

• No new nonchemical exposure is forced into a fake Chemical record.

• Sample records have enough structured context to identify the represented exposure scenario.

• Exposure Limits retain source and effective status.

• Historical SEG context is not overwritten.

• Medical-surveillance records remain administrative in scope.

Migration measures:

• Agents, limits, assessments, campaigns, samples, determinations, control verifications, programs, and applicability relationships export with stable IDs.

• Samples retain relationship keys to the assessed context.

• Limit values and units export without ambiguous concatenated text.

12. OPERATIONAL ACCEPTANCE SCENARIOS

Scenario A — Qualitative assessment

Create an assessment for a WDG Operator SEG performing Raw Material Charging with a particulate Exposure Agent. Record controls, frequency, duration, historical data, qualitative rating, and a decision that quantitative monitoring is required.

Scenario B — Sampling campaign

Create a Sampling Campaign from the assessment, add personal samples for selected workers and an area sample, record methods and results, and link applicable limits.

Scenario C — Exposure determination

Interpret the campaign results and create or update the Exposure Determination with basis, confidence, controls, review date, and required Actions.

Scenario D — Nonchemical exposure

Create a Noise Exposure Agent and applicable limits without creating a Chemical record. Use the Agent in an assessment and monitoring record.

Scenario E — Historical SEG context

Review a historical sample after the sampled Person has moved to a different SEG. Confirm the historical record still reflects the appropriate represented group and date context.

Scenario F — Control verification

Verify a ventilation control, document a deficiency, and create a Corrective Action from the failed verification.

Scenario G — Program applicability

Assign Hearing Conservation or Respiratory Protection applicability to a Person or SEG with a documented basis and effective date.

13. MAJOR RISKS

CRITICAL — Sensitive health information is over-collected

Medical data creates significant privacy, governance, and security burden.

Mitigation:

Limit the initial scope to administrative requirement and clearance status. Require an explicit architecture and privacy decision before storing clinical detail.

HIGH — Sampling records are treated as conclusions

Users may infer that one result equals a complete exposure determination.

Mitigation:

Keep Assessment, Campaign, Sample, Interpretation, and Determination as distinct concepts.

HIGH — Exposure Limit data becomes outdated or ambiguous

A single hardcoded value may be wrong, superseded, or incomplete.

Mitigation:

Store source, type, units, averaging period, effective status, and multiple limits.

HIGH — Overly complex IH model becomes unusable

A technically complete model can create excessive entry burden.

Mitigation:

Use progressive workflows, sensible required fields, and defaults. Require structure only where it preserves operational meaning.

HIGH — Historical context is overwritten

SEG movement, changed controls, and changed standards can make past records misleading.

Mitigation:

Use effective dates and preserve the evidence and context existing at the time.

MEDIUM — Program applicability becomes a manual duplicate matrix

If applicability is disconnected from exposure and work data, maintenance burden grows.

Mitigation:

Link applicability to structured basis records and design for future rules without requiring automated rules initially.

14. SEQUENCING RULES

Recommended sequence:

1. Phase 3.1.1 — Exposure Agent Register.

2. Phase 3.1.2 — Exposure Limit Library.

3. Phase 3.2.1 — Qualitative Exposure Assessment.

4. Phase 3.2.2 — Exposure Determination Lifecycle.

5. Phase 3.3.1 — Sampling Campaign.

6. Phase 3.3.2 — Sample Record expansion.

7. Phase 3.3.3 — Campaign Interpretation.

8. Phase 3.4.1 — Control Verification.

9. Phase 3.5.1 — HSE Program Register.

10. Phase 3.5.2 — Program Applicability.

11. Phase 3.5.3 — Medical-Surveillance Administrative Tracking.

Exposure Agent and Limit design should precede the final Exposure Assessment model.

People, SEG Membership, and Tasks should be stable before historical exposure relationships are treated as production-ready.

Medical-surveillance tracking should be introduced only after the privacy boundary is documented.

15. CAMPAIGN EXIT CONDITION

Campaign 3 is complete when OLUSO can represent an exposure concern from initial work context through assessment, monitoring, interpretation, determination, control verification, and program applicability.

The final verification must demonstrate that:

• Chemical and nonchemical Exposure Agents are supported.

• Multiple applicable Exposure Limits can be preserved.

• Exposure Assessments capture structured work context and professional rationale.

• Sampling Campaigns explain why Samples were collected.

• Samples preserve represented Person/SEG, Task, Agent, method, result, unit, and limit relationships.

• Exposure Determinations remain traceable to evidence.

• Controls can have verification history.

• Program applicability has a documented basis and effective dates.

• Medical-surveillance tracking remains administrative rather than clinical.

• Exports preserve identity, relationships, units, dates, and determination context.

• No unresolved Critical or High Campaign defect remains.

16. CAMPAIGN HANDOFF

Campaign 3 provides the exposure, program, and control-assurance context consumed by Campaign 4 and by future HSE decision support.

The principal handoff artifacts are:

• Exposure Agent contract.

• Exposure Limit contract.

• Exposure Assessment workflow.

• Exposure Determination lifecycle.

• Sampling Campaign and Sample relationship model.

• Control Verification model.

• HSE Program and Program Applicability model.

• Occupational-health privacy boundary.

Later Campaigns should consume these shared records instead of creating separate exposure or program matrices.