CAMPAIGN 4 — TRAINING, COMPETENCY, AND CONTRACTOR READINESS

Campaign status: Planned

Campaign owner: Gibson

Portfolio role: Requirement-to-person readiness and contractor HSE qualification layer

Primary dependency position: Requires Organizations, People, SEG Membership, Tasks, and selected HSE Program applicability; supports meeting-ready training status and contractor HAZCOM execution

1. CAMPAIGN OBJECTIVE

Create a structured system that can determine who requires what HSE training, why the requirement applies, whether the requirement has been completed, and when refresher or requalification activity is due.

The Campaign is not intended to build a full learning-management system. OLUSO should become the operational HSE training matrix and readiness record that connects requirements to the actual work, people, contractors, programs, and hazards represented in the system.

2. OPERATIONAL PROBLEM

Training records become difficult to manage when requirements and completions are stored in separate spreadsheets, completion certificates, emails, or generic enterprise reports without a clear connection to the work that creates the requirement.

Without a structured applicability model, OLUSO cannot reliably answer:

• Which training is required for this worker?

• Why is the training required?

• Is the requirement based on Job, SEG, Task, Equipment, Chemical, HSE Program, contractor status, or site access?

• Is the worker current, due soon, overdue, or never trained?

• Which contractor workers completed site-specific HAZCOM or orientation?

• What evidence supports the completion record?

• When a worker changes Tasks or SEGs, do training requirements change?

• Which training gaps affect a Process, Task, contractor company, or HSE Program?

A list of course completions alone cannot answer those questions.

3. TARGET OPERATIONAL OUTCOME

At Campaign completion, OLUSO should support the chain:

Training Requirement → Applicability Trigger → Person / SEG / Task / Equipment / Chemical / Program → Required Completion → Training Record → Current / Due Soon / Overdue / Not Completed

A user should be able to open:

• A Person and see applicable training and completion status.

• A Task and see training requirements created by that work.

• A SEG and see group training readiness.

• A contractor Organization and see worker readiness.

• A Course or requirement and see who is current, due, overdue, or missing.

4. SCOPE

Stage 4.1 — Training Requirements

Phase 4.1.1 — Course and Requirement Model

Create reusable Training Course and Training Requirement concepts.

Course fields may include:

• Internal ID.

• Business identifier.

• Course title.

• Description.

• Provider or owner.

• Active/archive status.

• Evidence expectations.

Requirement fields should include:

• Course.

• Requirement source or basis.

• Trigger type.

• Applicable Person, Job/role, SEG, Task, Equipment, Chemical, HSE Program, contractor category, or other controlled target.

• Initial-training requirement.

• Refresher interval.

• Effective date.

• End date where applicable.

• Notes and references.

The first version may use explicit applicability relationships rather than a complex automated rules engine.

Stage 4.2 — Training Records

Phase 4.2.1 — Worker Completion Records

Create a durable completion record.

Core fields should include:

• Person.

• Course.

• Completion date.

• Expiration or next-due date where applicable.

• Instructor or provider.

• Evidence reference.

• Completion status.

• Source of record where imported or externally maintained.

• Notes.

Historical completions should remain historical. A refresher completion should not overwrite the prior completion record.

Phase 4.2.2 — Training Matrix View

Create operational views that compare applicable requirements against completion history.

Views should support filtering by:

• Site.

• Organization.

• Person.

• SEG.

• Task.

• Program.

• Course.

• Status.

Minimum status categories should support:

• Current.

• Due Soon.

• Overdue.

• Not Completed.

• Not Applicable or Ended where historical applicability is preserved.

Stage 4.3 — Contractor Training

Phase 4.3.1 — Contractor HAZCOM and Site-Readiness Workflow

Support company-specific and person-specific contractor training requirements.

The workflow should support:

• Contractor Organization.

• Contractor Person.

• Site or work scope.

• Required courses or acknowledgements.

• Completion date.

• Expiration or retraining date.

• Evidence.

• Current readiness state.

This Phase should specifically support the need for contractor HAZCOM or site-specific training that differs from the regular employee training workflow.

5. OUT OF SCOPE

The following are not Campaign 4 objectives:

• Full e-learning content delivery.

• SCORM hosting.

• Video streaming.

• Quiz authoring.

• Proctoring.

• Payroll or timekeeping integration.

• Automatic HR onboarding.

• Enterprise credentialing platform.

• Replacement of a corporate LMS when one becomes authoritative.

OLUSO should store structured requirements and completion evidence sufficient for HSE operations and future migration.

6. CAMPAIGN PRINCIPLES

Requirements and completions are different records.

A completion has meaning only when compared with an applicable requirement.

Training applicability should be explainable.

The system should preserve why a Person is required to complete a course.

Historical completions should not be overwritten.

Refresher activity should create new records and preserve prior evidence.

Contractor readiness must use the same identity foundation.

Contractor workers should not exist only as names in a separate spreadsheet.

Do not overbuild an LMS.

The value is the HSE matrix, applicability, status, evidence, and meeting visibility.

7. REQUIRED ARCHITECTURE DECISIONS

The following decisions require explicit definition:

• Course versus Requirement entity boundaries.

• Training requirement trigger types.

• Applicability precedence when multiple triggers require the same course.

• Due-soon threshold configuration.

• Refresher-interval calculation.

• Handling of non-expiring training.

• Equivalent or substitute course handling.

• Historical applicability behavior after a Person changes Task, SEG, or Organization.

• Imported external completion provenance.

• Contractor site-readiness status logic.

8. DEPENDENCIES

Required upstream capabilities:

• Campaign 0 identity and controlled vocabulary standards.

• Campaign 1 Organizations.

• Campaign 1 People.

• Campaign 1 effective-dated SEG Membership.

• Campaign 1 Tasks.

• Campaign 3 HSE Programs and Program Applicability where program-driven training is used.

Useful integrations:

• Campaign 2 incidents and findings may reveal training gaps but should not automatically change requirements without deliberate review.

• Campaign 5 MOC and PSSR may create new or changed training requirements before startup.

• Campaign 6 compliance requirements may establish training obligations and evidence expectations.

9. DATA AND RELATIONSHIP STANDARD

Courses require stable identity.

Requirements should reference structured applicability targets by ID.

Completion records should reference Person and Course by ID.

Historical completion records should be immutable except for controlled corrections.

Status should be derived from applicability, completion date, and refresher logic where possible rather than manually maintained as an independent truth.

Evidence references should remain external references or structured links rather than requiring OLUSO to become a document repository.

10. STAGE EXIT CONDITIONS

Stage 4.1 exits when:

• Courses and requirements can be created, edited, archived, restored, searched, and exported.

• Requirement source and trigger are explicit.

• One Person may receive the same course requirement from multiple bases without duplicate confusion.

Stage 4.2 exits when:

• Completion history can be recorded without overwriting prior completions.

• Training status can be calculated for applicable requirements.

• Matrix views support Person, Site, SEG, Task, Program, Organization, and status review.

Stage 4.3 exits when:

• Contractor workers can be assigned site- or work-specific requirements.

• Contractor HAZCOM or equivalent requirements can be tracked.

• Contractor readiness can be reviewed at Person and Organization level.

11. SUCCESS MEASURES

Operational measures:

• A user can open a Person and see required and completed training.

• A user can identify why each requirement applies.

• A user can open a Task or SEG and see training readiness.

• A user can open a contractor Organization and identify workers not ready for assigned work.

Data-quality measures:

• Completion history is not overwritten by refresher activity.

• Training status is not manually duplicated when it can be derived.

• Applicability relationships use stable IDs.

• Imported records preserve source provenance.

Meeting-readiness measures:

• Training gaps can be reviewed by Site, Organization, SEG, Task, Program, and Person.

• Due-soon and overdue status can be shown without maintaining a separate spreadsheet.

12. OPERATIONAL ACCEPTANCE SCENARIOS

Scenario A — Task-based requirement

Create a training requirement triggered by a Task. Assign a Person to the relevant operational context and confirm the course appears as required.

Scenario B — Completion and refresher

Record a completion with a refresher interval. Confirm the status is Current, later transitions to Due Soon and Overdue based on defined rules, and a new completion preserves the prior record.

Scenario C — Multiple applicability bases

Require the same course through both SEG and Task. Confirm the Person sees one course requirement with explainable multiple bases rather than duplicate confusing rows.

Scenario D — Contractor HAZCOM

Create a contractor Organization, contractor Person, site/work scope, contractor HAZCOM requirement, completion evidence, and readiness status.

Scenario E — Worker change

Move a Person to a different SEG or Task. Confirm historical training and applicability remain traceable while current requirements update according to the new context.

13. MAJOR RISKS

HIGH — Training status becomes manually maintained

Manual status fields drift from actual completion and due dates.

Mitigation:

Derive status from requirement and completion data wherever practical.

HIGH — Applicability becomes opaque

A worker may appear overdue without knowing why the training applies.

Mitigation:

Preserve requirement source and trigger relationships.

HIGH — Duplicate requirements create unusable matrices

Multiple triggers may create duplicate rows for the same course.

Mitigation:

Define requirement aggregation and display rules while preserving all applicability bases.

HIGH — Contractor records remain disconnected

A separate contractor spreadsheet would defeat the Campaign purpose.

Mitigation:

Use Campaign 1 Organization and Person identities and shared requirement/completion records.

MEDIUM — Campaign expands into LMS development

Content-delivery features can consume effort without improving HSE operational control.

Mitigation:

Keep scope focused on requirement, applicability, completion, evidence, status, and reporting.

14. SEQUENCING RULES

Recommended sequence:

1. Phase 4.1.1 — Course and Requirement Model.

2. Phase 4.2.1 — Worker Completion Records.

3. Phase 4.2.2 — Training Matrix View.

4. Phase 4.3.1 — Contractor HAZCOM and Site Readiness.

The requirement model must be stable before matrix calculations are treated as authoritative.

Contractor training should reuse the same Course, Requirement, Person, and Organization entities rather than creating a parallel subsystem.

15. CAMPAIGN EXIT CONDITION

Campaign 4 is complete when OLUSO can explain training requirements, preserve completion history, calculate current readiness, and support employee and contractor HSE training review from structured connected data.

The final verification must demonstrate that:

• Requirements have explainable sources and triggers.

• Completion history is preserved.

• Current, due-soon, overdue, and missing status can be determined.

• Matrix views support operational HSE review.

• Contractor HAZCOM or equivalent site-readiness workflows use shared identities and evidence.

• Exports preserve Person, Course, Requirement, trigger, completion, due-date, and evidence relationships.

• No unresolved Critical or High Campaign defect remains.

16. CAMPAIGN HANDOFF

Campaign 4 provides the training-readiness layer used by MOC/PSSR, compliance, contractor management, and meeting reporting.

The principal handoff artifacts are:

• Course contract.

• Training Requirement and applicability contract.

• Completion-history contract.

• Training-status calculation rules.

• Contractor HAZCOM and site-readiness pattern.

Later Campaigns should create or modify training requirements through these shared structures rather than inventing separate checklists or free-text training fields.